## Slide 1: Agile vs Waterfall – Why it works and which is best
CS-250 John Bryson

## Slide 2: In a Scrum-Agile team, several roles contribute to the efficient and collaborative development process. Here are the key roles and their importance:
Product Owner:
Role: The product owner represents the stakeholders and is responsible for maximizing the value of the product being developed. They define the product backlog, prioritize tasks, and make decisions regarding features and releases.
Importance: The product owner ensures that the team works on the most valuable tasks first, aligning development efforts with business goals. Their continuous engagement with stakeholders and clear prioritization helps in delivering a product that meets customer needs effectively.
Scrum Master:
Role: The scrum master serves as a facilitator and coach for the Scrum team. They ensure that Scrum practices are followed, remove obstacles that hinder progress, and protect the team from external interruptions.
Importance: By promoting and supporting Scrum principles and practices, the scrum master fosters a productive and collaborative environment. They facilitate meetings (e.g., daily stand-ups, sprint planning, retrospectives) to ensure effective communication and smooth operation of the Scrum process.
Development Team:
Role: The development team consists of professionals who are responsible for delivering the product increments. They are cross-functional and self-organizing, collectively deciding how to turn the product backlog items into potentially shippable increments of the product.
Importance: The development team's autonomy and collaboration ensure that they can deliver high-quality work within each sprint. They work closely with the product owner to understand requirements and with testers to ensure the product meets acceptance criteria.
Tester (Quality Assurance):
Role: Testers are responsible for ensuring the quality of the product by creating and executing test cases. They collaborate with the development team to define acceptance criteria for user stories and verify that each increment meets these criteria.
Importance: Testers play a critical role in identifying defects early in the development process, thereby reducing rework and ensuring that the product meets quality standards. Their feedback helps the team continuously improve and deliver reliable software.
Stakeholders:
Role: Stakeholders are individuals or groups with an interest or concern in the project. They provide feedback, prioritize features, and ultimately determine the success of the product.
Importance: Engaging stakeholders throughout the development process ensures that the product aligns with their expectations and business objectives. Their input guides decisions made by the product owner and helps in delivering a valuable product that meets market needs.

## Slide 3: In Agile methodology, the Software Development Life Cycle (SDLC) is adapted to be iterative and incremental, focusing on delivering working software in short, manageable cycles. Here are the key phases of the SDLC in Agile and their importance:
Requirements Gathering and Analysis:
  Phase: Continuous and iterative gathering of initial high-level and detailed requirements.
  Importance: Ensures alignment with changing customer needs and business goals throughout the project.
Design:
  Phase: Iterative and evolving design to respond to new or changing requirements.
  Importance: Facilitates quick adaptation, incorporates stakeholder feedback early, and ensures final product meets all requirements.
Development:
  Phase: Divided into short iterations or sprints, delivering shippable increments.
  Importance: Enables regular progress review, feedback gathering, and early validation, enhancing product quality and satisfaction.
Testing:
  Phase: Continuous testing based on user story acceptance criteria.
  Importance: Identifies and addresses defects early, ensuring high-quality, stable products.
Deployment:
  Phase: Incremental release of product increments using CI/CD.
  Importance: Facilitates early user feedback, supports Agile principles of frequent value delivery, and ensures smooth deployment transitions.
Feedback and Iteration:
  Phase: Continuous gathering of feedback to adjust the product backlog and prioritize features.
  Importance: Supports quick adaptation to market changes, fosters innovation, and ensures the product evolves to meet customer needs effectively.

## Slide 4: In contrast to Agile methodology, the Waterfall model is a sequential, linear approach to software development. Here’s how the process and handling of a specific problem would differ under the Waterfall model compared to Agile:
Sequential Phases:
Waterfall Model: Development is divided into distinct phases (requirements gathering, design, implementation, testing, deployment, maintenance) with minimal overlap or iterative feedback between phases.
Agile Approach: Emphasizes iterative development with frequent cycles (sprints) of planning, execution, and review, allowing for flexibility and continuous improvement.
Handling Development Problems:
Waterfall Model: Issues discovered late (e.g., design flaws during testing) require revisiting previous phases (e.g., design or requirements), potentially causing delays and increased costs.
Agile Approach: Issues like design flaws found during testing are addressed within the current or upcoming sprint, leveraging iterative cycles for faster adaptation and minimal disruption.
Customer Collaboration:
Waterfall Model: Customer involvement mainly at the beginning, making late changes challenging and costly.
Agile Approach: Encourages ongoing customer collaboration throughout, with regular feedback sessions to accommodate changes promptly and enhance satisfaction.
Project Visibility and Adaptability:
Waterfall Model: Progress and risks assessed at phase ends, limiting early issue identification and requiring substantial rework for late changes.
Agile Approach: Provides continuous visibility with frequent software deliveries, enabling early issue identification and agile adjustments to priorities and plans.

## Slide 5: Choosing between a Waterfall or Agile approach in software development involves evaluating several factors that impact project success, but which is best?
Risk Management:
  Waterfall: Risks are primarily addressed early in the planning stages, with less opportunity for early mitigation or validation of assumptions as the project progresses.
  Agile: Mitigates risks continuously through frequent testing and incremental deliveries. Agile's iterative approach allows for ongoing risk assessment and adjustment of project strategies.
Team Experience and Collaboration:
  Waterfall: Requires strong initial planning and adherence to predefined processes. Team roles tend to be specialized, with communication typically structured and less frequent.
  Agile: Fosters collaborative teamwork and cross-functional roles. Regular meetings (e.g., daily stand-ups, sprint reviews) promote transparency, communication, and collective ownership of project goals.
Customer Involvement and Satisfaction:
  Waterfall: Customer involvement often decreases after initial requirements gathering, with limited opportunities for feedback until project completion.
  Agile: Emphasizes continuous customer collaboration and feedback throughout development. Agile's iterative delivery of increments allows customers to provide early feedback, ensuring the project meets evolving needs and enhances satisfaction.
Project Requirements Clarity:
Waterfall: Best when requirements are well-defined and stable from the outset. It emphasizes comprehensive planning and documentation upfront to guide sequential development phases.
Agile: Suited for projects with evolving or unclear requirements. Agile accommodates changes through iterative development and frequent feedback loops, allowing requirements to be refined over time.
Flexibility and Adaptability:
Waterfall: Less flexible once development begins, making it challenging to incorporate changes late in the process without significant impacts on timelines and costs.
Agile: Highly adaptive due to its iterative nature. Agile teams can respond quickly to changes, adjust priorities in each sprint, and continuously improve the product.
Project Size and Complexity:
Waterfall: Effective for smaller projects with straightforward requirements where a linear progression through phases is manageable and efficient.
Agile: Well-suited for complex projects or those involving cutting-edge technologies. Agile's iterative cycles support frequent testing, validation, and adaptation necessary for complex environments.
The choice between Waterfall and Agile methodologies should align with the project's specific characteristics, client expectations, and team capabilities. Waterfall is advantageous for projects with stable requirements and clear objectives, while Agile excels in environments where flexibility, rapid adaptation, and continuous customer involvement are paramount.